PC 317

Systems Analysis and Design

| Worksheet No. 5: Economic Feasibility Analysis | Date: |
| --- | --- |
| 1. Armenta, Mikka 2. Ilustrisimo, Daniel Grant Student Names: 3. Navarro, Rey Anderson 4. Villarias, Medy |  |

Objectives : Given the materials, tools and equipment, upon completion of the   activity, the student must be able to:

1. Analyze the economic feasibility of the proposed project.

2. Develop a cost-benefit analysis.

Accomplish the following tasks:

1. Create an economic feasibility analysis of the proposed system. (refer to the given sample below as guide)

## Worksheet No. 5: Economic Feasibility Analysis

## 1. Economic Feasibility Executive Summary

A comprehensive cost–benefit analysis was performed for the Jayraldine's Catering Management System by the systems analysis team (Mikka Armenta, Daniel Grant Ilustrisimo, Rey Anderson Navarro, and Medy Villarias). Conservative financial forecasts show that transitioning from the manual, paper-based clear book workflow to the proposed digital catering management platform will substantially improve the business's operating margins, revenue retention, and financial performance over a three-year planning horizon.

• Return on Investment (ROI): 234.63% over three (3) operating years, indicating that every peso invested in the system yields approximately ₱2.35 in net financial returns.

• Net Present Value (NPV): ₱521,968 (evaluated at a 10% required rate of return / discount rate), confirming robust financial viability well above the benchmark threshold.

• Break-Even Point (BEP): 0.58 years (~7 months into operational Year 1), demonstrating rapid capital recovery through immediate cost savings and eliminated billing leakages.

• Total Cumulative Net Cash Flow: ₱664,000 generated over the three-year lifecycle (₱947,000 Total Tangible Benefits versus ₱283,000 Total Development and Operational Costs).

## 2. Identification of Costs and Benefits

2.1 Development Costs (One-Time / Year 0)

Development costs represent the upfront capital and labor expenditures required to analyze, design, implement, test, and deploy the system:

• Systems Analysis & Requirements Engineering: ₱25,000 — Conducting stakeholder interviews with Danilo Gimperoso Jr., operational workflow mapping, and requirements specification (Worksheets 1 to 4).

• System Design & UI/UX Prototyping: ₱20,000 — User interface layouts for mobile, tablet, and desktop viewports, database schema modeling, and wireframe prototyping.

• Full-Stack Implementation & Development: ₱45,000 — Front-end and back-end programming of core modules (F1 Booking, F2 Billing, F3 Calendar, F4 Analytics, F5 Loyalty, F6 Dashboard).

• System Integration, Testing & QA: ₱15,000 — Functional testing, security checks, booking conflict validation, and responsive mobile testing across Android/iOS devices.

• User Training & Staff Onboarding: ₱8,000 — Hands-on training sessions for front-desk clerks, kitchen staff, and on-site logistics handlers.

• Hardware & Dedicated Tablet Device: ₱12,000 — Acquisition of a dedicated on-site tablet for mobile kitchen prep and hauling coordination.

• Software Setup, Domain & Development Tools: ₱5,000 — Domain registration, SSL certificate provisioning, and cloud development environment setup.

• Office Supplies & Initial Clear Book Data Migration: ₱5,000 — Transcribing active clear book customer records, menu packages, and inventory item rates into the new digital database.

• Total One-Time Development Investment: ₱135,000.

2.2 Operational Costs (Ongoing Recurring / Years 1–3)

Operational costs cover the recurring expenditures required to keep the web-based catering management system running efficiently, securely, and reliably:

• Cloud Web Hosting & Server Maintenance: ₱12,000 (Yr 1), ₱12,600 (Yr 2), ₱13,200 (Yr 3) — Secure cloud hosting, database uptime maintenance, and automated daily off-site backups.

• Domain Name & SSL Security Renewal: ₱2,500 annually (₱7,500 total over 3 years) — Maintaining custom domain identity and HTTPS data encryption.

• Software Maintenance, Bug Fixes & Feature Patches: ₱15,000 (Yr 1), ₱16,000 (Yr 2), ₱17,000 (Yr 3) — Periodic code updates, database indexing, and bug resolution.

• Hardware Repairs & Backup Allowance: ₱6,000 (Yr 1), ₱6,500 (Yr 2), ₱7,000 (Yr 3) — Routine maintenance and depreciation allowance for tablet/PC peripherals.

• Staff Refresher Training & Documentation: ₱4,000 (Yr 1), ₱3,000 (Yr 2), ₱3,000 (Yr 3) — Periodic orientation for newly hired kitchen/logistics crews.

• Internet & Communications Allocation: ₱8,000 (Yr 1), ₱8,400 (Yr 2), ₱8,800 (Yr 3) — Data connection allocation supporting live cloud synchronization.

• Total Ongoing Operational Costs: ₱47,500 (Yr 1), ₱49,000 (Yr 2), ₱51,500 (Yr 3) — Total 3-Year Operational Expense: ₱148,000.

2.3 Tangible Benefits (Direct Financial Gains / Years 1–3)

Tangible benefits are quantifiable monetary earnings and cost reductions directly enabled by the new system (mapped to V-1, V-2, V-3 and G-1 through G-6):

• Increased Sales from Higher Booking Capacity & Throughput (Addresses G-4, G-6 | Enabled by F1, F3): ₱180,000 (Yr 1), ₱205,000 (Yr 2), ₱230,000 (Yr 3) — Real-time scheduling calendar and automated conflict checking eliminate double-booking risks and speed up customer inquiry responses, allowing Jayraldine's to accommodate 1 to 2 additional events per month.

• Higher Revenue Retention & Billing Accuracy (Addresses G-1, G-5 | Enabled by F2, F4): ₱65,000 (Yr 1), ₱72,000 (Yr 2), ₱80,000 (Yr 3) — Automated cost calculation ensures all customized add-ons (Tiffany chairs, themed backdrops, sound systems) are accurately billed and prevents revenue loss from uncollected final balances.

• Administrative & Material Cost Savings (Addresses G-2, G-3 | Enabled by F1, F2): ₱35,000 (Yr 1), ₱38,000 (Yr 2), ₱42,000 (Yr 3) — Elimination of physical clear books, plastic sleeves, paper booking forms, manual contract drafting, and administrative staff overtime spent on manual filing.

• Total Tangible Benefits: ₱280,000 (Yr 1), ₱315,000 (Yr 2), ₱352,000 (Yr 3) — Total 3-Year Tangible Benefits: ₱947,000.

2.4 Intangible Benefits (Qualitative Strategic Value)

Intangible benefits provide strategic, qualitative enhancements that significantly reinforce market competitiveness and brand equity (mapped to V-4, V-5, V-6):

• Enhanced Customer Trust & Brand Prestige (V-4): Issuing professional itemized digital quotes and billing receipts increases client confidence and elevates business reputation in Metro Cebu.

• Operational Peace of Mind & Disaster Recovery (V-5): Eliminates anxiety over physical binder destruction, water spills, or lost booking forms through automated cloud database backups.

• Inter-Team Coordination & Real-Time Visibility (V-5, G-6): Synchronized access between office clerks, kitchen chefs, and on-site hauling crews eliminates miscommunication during hectic event days.

• Data-Driven Strategic Business Decisions (V-6): Real-time visibility into top-selling package tiers, revenue trends, and peak season analytics allows the owner to optimize pricing and inventory investments.

## 3. Cost-Benefit Analysis Spreadsheet

The table below presents the formal three-year cash flow forecast, discounted present value calculations (at a 10% required rate of return), and summary metrics following the standard Dennis, Wixom & Roth feasibility framework:

| Financial Category / Line Item | 2026 (Yr 0) | 2027 (Yr 1) | 2028 (Yr 2) | 2029 (Yr 3) | Total (₱) |
| --- | --- | --- | --- | --- | --- |
| Benefits |  |  |  |  |  |
| Increased Sales from Higher Booking Capacity | 0 | 180,000 | 205,000 | 230,000 | 615,000 |
| Higher Revenue Retention & Billing Accuracy | 0 | 65,000 | 72,000 | 80,000 | 217,000 |
| Reduced Administrative & Material Costs | 0 | 35,000 | 38,000 | 42,000 | 115,000 |
| Total Benefits | 0 | 280,000 | 315,000 | 352,000 | 947,000 |
| Present Value of Total Benefits (10%) | 0 | 254,545 | 260,331 | 264,463 | 779,339 |
| Development Costs (One-Time) |  |  |  |  |  |
| Labor: Systems Analysis & Requirements | 25,000 | 0 | 0 | 0 | 25,000 |
| Labor: UI/UX Design & Prototyping | 20,000 | 0 | 0 | 0 | 20,000 |
| Labor: Full-Stack Implementation | 45,000 | 0 | 0 | 0 | 45,000 |
| Labor: Testing & Quality Assurance | 15,000 | 0 | 0 | 0 | 15,000 |
| User Training & Staff Onboarding | 8,000 | 0 | 0 | 0 | 8,000 |
| Hardware: Dedicated Tablet Device | 12,000 | 0 | 0 | 0 | 12,000 |
| Software Licenses, Domain & Dev Setup | 5,000 | 0 | 0 | 0 | 5,000 |
| Office Supplies & Clear Book Migration | 5,000 | 0 | 0 | 0 | 5,000 |
| Total Development Costs | 135,000 | 0 | 0 | 0 | 135,000 |
| Operational Costs (Ongoing) |  |  |  |  |  |
| Cloud Hosting & Backup Storage | 0 | 12,000 | 12,600 | 13,200 | 37,800 |
| Domain Name & SSL Security | 0 | 2,500 | 2,500 | 2,500 | 7,500 |
| Software Maintenance & Support | 0 | 15,000 | 16,000 | 17,000 | 48,000 |
| Hardware Repairs & Maintenance | 0 | 6,000 | 6,500 | 7,000 | 19,500 |
| Staff Refresher Training | 0 | 4,000 | 3,000 | 3,000 | 10,000 |
| Communications & Internet Allocation | 0 | 8,000 | 8,400 | 8,800 | 25,200 |
| Total Operational Costs | 0 | 47,500 | 49,000 | 51,500 | 148,000 |
| Total Costs (Development + Operational) | 135,000 | 47,500 | 49,000 | 51,500 | 283,000 |
| Total Benefits – Total Costs (Net Cash Flow) | (135,000) | 232,500 | 266,000 | 300,500 | 664,000 |
| Cumulative Net Cash Flow | (135,000) | 97,500 | 363,500 | 664,000 | 664,000 |
| Present Value of Total Costs (10%) | 135,000 | 43,182 | 40,496 | 38,693 | 257,370 |

## 4. Project Economic Value Calculations

4.1 Return on Investment (ROI)

The Return on Investment measures the percentage return earned on the total funds invested in the project:

• Formula: ROI = (Total Benefits – Total Costs) / Total Costs

• Calculation: ROI = (₱947,000 – ₱283,000) / ₱283,000 = ₱664,000 / ₱283,000 = 234.63%

• Interpretation: An ROI of 234.63% indicates an outstanding financial return, where net earnings over three years exceed total development and ongoing operating costs by more than 2.3 times.

4.2 Break-Even Point (BEP / Payback Period)

The break-even point calculates the time required to recover the initial project investment from operational net cash flows. Cumulative net cash flow turns positive during Year 1 (2027):

• Formula: BEP = Years of Negative Cash Flow + (That Year's Net Cash Flow – That Year's Cumulative Cash Flow) / That Year's Net Cash Flow

• Calculation: BEP = 0 + (₱232,500 – ₱97,500) / ₱232,500 = ₱135,000 / ₱232,500 = 0.58 years (~6.96 months)

• Interpretation: The initial investment of ₱135,000 is fully recovered in under seven (7) months of live operation, representing minimal financial exposure for the business.

4.3 Net Present Value (NPV)

Net Present Value evaluates project profitability in today's currency terms by applying a 10% annual discount rate to future cash flows:

• Formula: NPV = ∑ PV of Total Benefits – ∑ PV of Total Costs

• PV of Benefits: ₱0 (Yr 0) + ₱254,545 (Yr 1) + ₱260,331 (Yr 2) + ₱264,463 (Yr 3) = ₱779,339

• PV of Costs: ₱135,000 (Yr 0) + ₱43,182 (Yr 1) + ₱40,496 (Yr 2) + ₱38,693 (Yr 3) = ₱257,370

• Calculation: NPV = ₱779,339 – ₱257,370 = ₱521,968

• Decision Rule: Because NPV (₱521,968) is significantly greater than zero (NPV > 0), the project is economically acceptable and highly lucrative.

## 5. Economic Feasibility Conclusion and Recommendation

Based on the rigorous economic feasibility analysis conducted, the proposed **Jayraldine's Catering Management System** is overwhelmingly **ECONOMICALLY FEASIBLE and FINANCIALLY SOUND**. With a 3-year ROI of 234.63%, an NPV of ₱521,968 at a 10% discount rate, and a rapid payback period of 0.58 years (~7 months), the project offers exceptional financial returns while solving critical operational bottlenecks. The systems analysis team strongly recommends the project for full development and implementation.